### Project Plan: “Simplify” - The End-to-End AI Recruiting Platform

#### 1. Project Vision & Executive Summary

Vision: To revolutionize the recruitment lifecycle by leveraging artificial intelligence to create a seamless, efficient, and intelligent ecosystem for Companies, Vendors, and Candidates.

Executive Summary: “Simplify” is a multi-tenant SaaS platform designed to automate and enhance the entire hiring process. It provides four distinct, role-based experiences (Super Admin, Company, Vendor, Candidate), each equipped with a powerful dashboard, management tools, and an intelligent conversational AI chatbot. The platform’s core strength lies in its deep integration of AI for tasks such as job description generation, resume screening, interview scheduling, background verification, and offer letter creation, thereby reducing manual effort and improving the quality of hires.

#### 2. Core Actors & Personas

- The Super Admin (Platform Owner):

  - Goal: To have a 360-degree view of the entire platform, manage clients (Companies), ensure smooth operations, and drive revenue through subscriptions.

  - Key Needs: Global analytics, user management, subscription & billing automation, a “god-mode” chatbot for platform-wide control.

- The Company (Client/Employer):

  - Goal: To find and hire the best talent quickly and efficiently, manage their recruiting pipeline, and collaborate with vendors seamlessly.

  - Key Needs: AI-powered job creation, multi-channel job posting, a centralized dashboard for all candidates (direct and vendor-supplied), interviewer management, and configurable interview workflows.

- The Vendor (Recruiting Agency):

  - Goal: To efficiently source candidates for their client Companies and manage their submissions and commissions.

  - Key Needs: A clear pipeline of job requirements from companies, a simple interface to submit candidates, and status tracking for their applicants.

- The Candidate (Resource/Job Seeker):

  - Goal: To find relevant job opportunities, have a transparent application experience, and easily manage their job search process.

  - Key Needs: An intuitive job portal, a personal dashboard to track application status, and a helpful chatbot for queries and scheduling.

#### 3. Proposed Technology Stack & Architecture

- Frontend: A modern JavaScript framework like React.js or Vue.js for building dynamic, responsive user interfaces for each portal.

- Backend: Python (with frameworks like FastAPI or Django) is ideal due to its strong AI/ML libraries. Alternatively, Node.js for real-time features.

- Database: PostgreSQL for structured relational data (users, jobs, companies) and a NoSQL database like MongoDB for flexible data like chatbot conversations or JSON-based profiles.

- AI/ML Services:

  - LLMs (Large Language Models): Fine-tuned versions of models like Gemini for JD generation, chatbot conversations, and offer letter templating.

  - Cloud AI Platforms: AWS SageMaker, Google Vertex AI, or Azure ML to host and manage custom models.

- Cloud Infrastructure: AWS, Google Cloud Platform (GCP), or Azure for scalability.

  - Storage: AWS S3 or Google Cloud Storage for resumes, logos, and other files.

  - Hosting: EC2/ Serverless/Azure App Service for servers.

  - Serverless: AWS Lambda/Google Cloud Functions for event-driven tasks (e.g., sending a notification).

- Voice Commands: Web Speech API for browser-based recognition.

- Billing & Subscriptions: Stripe or Chargebee for managing recurring payments and invoicing.

#### 4. High-Level System Architecture

(This is a conceptual representation)

- User Interfaces (Web App): Four distinct front-end applications (or a single app with role-based rendering) for Super Admin, Company, Vendor, and Candidate.

- API Gateway: A single entry point that securely routes requests from the UIs to the appropriate microservices.

- Core Backend Services (Microservices):

  - Auth Service: Manages user login, registration, roles, and permissions.

  - Company Service: Handles company profiles, job postings, vendor management.

  - Candidate Service: Manages candidate profiles, applications, resumes.

  - Job Service: Manages the lifecycle of a job posting.

  - Notification Service: Manages email, in-app (inbox), and push notifications.

  - Billing Service: Integrates with Stripe/Chargebee for subscriptions and invoicing.

- AI Services Layer:

  - Chatbot Service: Powers all four chatbots, connecting to the LLM and internal APIs.

  - JD Generation Service: Takes a prompt and generates a detailed job description.

  - Resume-Parser & Scorer Service: Extracts data from resumes and scores them against JDs.

  - Scheduling & Automation Service: Manages the automated interview scheduling logic.

  - Verification Service: Performs the AI background checks.

  - Offer Letter Generation: generates offer letter.

- Databases & Storage:

  - Primary DB (PostgreSQL): Stores core relational data.

  - File Storage (S3/GCS): Stores all user-uploaded files.

#### 5. Detailed Feature Breakdown & Phased Rollout Plan

This project will be executed in agile phases to allow for testing, feedback, and iterative improvement.

Phase 0: Foundation & Design

- Activities:

  - Finalize detailed requirements and user stories for all actors.

  - Create detailed UI/UX wireframes and mockups for all portals.

  - Set up the cloud infrastructure, CI/CD pipelines, and development environments.

  - Finalize technology stack and database schema design.

Phase 1: Minimum Viable Product (MVP) - The Core Hiring Loop

- Goal: Launch the essential functionality for Companies and Candidates to prove the core concept.

- Modules & Features:

  - Candidate Portal:

    - User registration and profile creation (upload resume, basic info).

    - Job board to view and search for jobs.

    - Simple job application process.

    - Basic dashboard showing applied jobs and their status (Applied, In Review, etc.).

  - Company Portal:

    - Company registration and profile setup (logo, name, description).

    - Manual job creation (AI generation will come later).

    - Publish jobs to the “Simplify” portal.

    - Dashboard to view jobs and the candidates who have applied.

    - Ability to manually change candidate status (Shortlist, Reject).

  - Core Backend:

    - User authentication for both roles.

    - Database setup to support the above features.

Phase 2: AI Integration & Vendor Expansion

- Goal: Introduce the core AI differentiators and bring Vendors and the Super Admin into the ecosystem.

- Modules & Features:

  - AI Features (for Companies & Candidates):

    - AI JD Generation: Single-prompt job description creation.

    - AI Resume Scorer: On candidate application, parse the resume and provide a match score to the company.

    - Automated Interview Scheduler: Chatbot-driven scheduling based on pre-set rules (integrates with calendar APIs like Google/Outlook).

  - Vendor Portal:

    - Vendor registration (by invitation from a Company).

    - Inbox/Dashboard to see job requirements from their client companies.

    - Interface to submit candidates against a specific job.

    - Status tracking for their submitted candidates.

  - Super Admin Portal (V1):

    - Dashboard with key metrics (Total Companies, Candidates, Jobs).

    - UI to manage (view, activate, deactivate) Company accounts.

  - Company Portal Enhancements:

    - Feature to register and manage their own Vendors.

    - Job posting to Vendors (triggers notification).

    - Interviewer Management (single & bulk upload).

  - Chatbots (V1):

    - Basic chatbots for all roles, capable of answering FAQ-style questions and checking status.

Phase 3: Advanced Features & Monetization

- Goal: Build out advanced functionalities, establish the full business model, and polish the user experience.

- Modules & Features:

  - Super Admin Portal (V2):

    - Subscription & Billing Management: Integrate Stripe/Chargebee.

    - Automated invoice generation and sending.

    - Detailed financial analytics.

    - chatbot for performing admin tasks.

  - Interview Module:

    - Human Interviewer Interface: UI for interviewers to see candidate details, score against questions, provide feedback, and give a final rating.

    - AI + Human Workflow: Interface showing AI’s feedback, with an option for the human to override with a justification.

    - AI-Only Interview: (More complex) A simulated video/text interview with an AI.

  - Post-Interview Automation:

    - AI Background Checker: Service that cross-references LinkedIn profiles and other public data.

    - Offer Letter Generation: Automated creation using company-specific templates.

  - Advanced Integrations:

    - API integration for posting jobs to LinkedIn and Company Career Pages.

  - Platform-Wide Enhancements:

    - Voice Commands: Implement voice-driven actions across the platform (“Show me all jobs for a Python developer,” “Shortlist this candidate”).

    - Advanced Inbox/Notification Center: Rich notifications with actions.

Phase 4: Post-Launch, Optimization & Iteration

- Activities:

  - Monitor system performance and user feedback.

  - Continuously train and improve AI models based on real-world data.

  - Develop more advanced analytics dashboards (e.g., time-to-hire, cost-per-hire).

  - Explore further integrations (HRIS systems like Workday, Greenhouse).